## Slide 1: Covex, LLC
Introduction to Change Controls

## Slide 2: Change is…
Introducing something new
Improving what is in place
Fixing what is broken
But you can’t simply install, improve, or repair….changes at any company must be controlled.
Change control is not department specific, rather the task of the whole company.

## Slide 3: Change Control is:
The process through which changes are proposed, reviewed, justified, documented, approved, implemented, and closed in conformance with regulatory and company requirements.
Change control monitors all types of changes which can influence the process of reliability or product quality, evaluates them in reference to the relevant established requirements and determines the measure necessary for implementing change or decides that a change should not be implemented.

## Slide 4: Objectives:
To understand the basics and need for Change Control
To understand typical Change Control Roles and Responsibilities
To understand the various types of Change Control and their associated requirements

## Slide 5: Training Outline
Change Control Background
Change Control Purpose and Scope
Roles and Responsibilities
Change Control Numbers and Tracking
Change Control Process
Data Changes
Emergency Change Control Procedure

## Slide 6: Background
Why do we need change control?
Typically (or should be) required as per corporate guidance
Required by 21 CFR Part 11 (211.100 and 211.160) and Predicate Rules
To allow for changes to systems – which will always need to occur

## Slide 7: Background
Change Control SOPs govern the need or desire to change any part of a regulated production computer system
Changes may be hardware, software, configuration or documentation related
We need to show how we developed the change (via the documentation) and what was changed (configuration items)

## Slide 8: Sources of Change
Planned improvements, scale-up, and development
Deviations/Product failures/OOS results
Annual Product Review (APR)
Internal/External Audits
Complaints
Customer Requests
Contractor Requests
Regulatory requirements or inspections

## Slide 9: Typical Purpose and Scope
Applies to all employees and contract personnel involved in the operation and use of regulated computer systems
Shall be executed upon request of any change to a regulated computer system that is currently in production
Typically this is only systems that contain FDA Regulated data

## Slide 10: Typical Roles and Responsibilities
Originator
  Initiates the Change Control process
  Provides all necessary details and/or supporting documentation of the requested change
Owner
  Responsible for planning, managing, and executing the change.
System/Business Owner and Technical Unit
  Evaluates the proposed change
  Approves the change once it has been performed
  Ensures that the personnel executing change are properly trained

## Slide 11: Typical Roles and Responsibilities
Validation Unit
  Assesses the validation impact and determines the validation or qualification requirements, if any of the proposed change
  Evaluates and approves the change once it has been performed
Quality Assurance
  Ensures that all applicable regulations, corporate policies, standards, and procedures are followed
  Analyzes the impact of the change and determines training, documents affected and tests to implement the change
  Evaluates and approves change once it has been performed

## Slide 12: Change Control Numbers and Tracking
Numbers must be unique
Obtain from either a designated document control process, or follow details in CC SOP
Number must be maintained for the course of the change control

## Slide 13: BEFORE initiating a Change Control
Consult key collaborators
  Subject Matter Experts (SME), Regulatory Affairs, and Quality Assurance
Determine change type
  Temporary, Permanent, or an Emergency
Assess impact
  Does the change affect products, equipment, documents, departments, and sites.
Plan implementation strategy
  Identify resources/constraints, determine dependencies, structure of change control (single, phased, or parent/child), research related/previous change controls, and establish due dates.

## Slide 14: Change Control Types
Single Change Control
  Change implemented under one change control
Phased Change Control
  Multiple change controls for one change (ie sequential)
  Multiple products/equipment in scope, which expectantly require release at different times
Parent Change Control
  Does the change affect products, equipment, documents, departments, and sites.

## Slide 15: Change Control Process
Originator initiates the change
  Identify the required change
  Obtain Change Request (as per applicable SOP)
  Complete Change Request portion that applies (not all sections typically apply to the originator)

## Slide 16: Change Control Process
Typical information required:
  Change Description
    What and Why
    How the system currently functions and the proposed change with enough detail that the team will be able to properly understand the intent of the proposed change
    Must contain enough information to justify the change to an independent reviewer without the need for reference to other undeclared information.
    External Change Request reference (if triggered by an external Change Request from another system)

## Slide 17: Change Control Process
Typical information required:
  Type of change – System Enhancement, System Error, System Maintenance, Data, Infrastructure or Other (Other requires further explanation)
  Area of Impact – Select the area impacted by the change. (Hardware Update, Software Release, Process/Procedure, etc.)

## Slide 18: Change Control Process
Impact Assessment – Points to Consider
  Revalidation
  Infrastructure
  Application
  Data
  Impact to other Systems
  Documentation to be Updated
  SOP Impact
  Testing
  Training

## Slide 19: Change Control Process
Impact Assessment
  Revalidation– Work with Tech Unit, IT, Validation and QA to determine the impact of the proposed change on the validated state of the system. A decision on revalidation must be documented
  Infrastructure –Determine the impact of the proposed change to the infrastructure in which the system resides (servers, building, other monitoring systems, etc.). A decision on re-qualification must be documented in this section

## Slide 20: Change Control Process
Impact Assessment
  Application –Work with the IT and System Owners to evaluate the impact of the proposed change on the functional or business areas
  Data –Work with both IT and System Owner to evaluate the impact of the proposed change as it relates to the data

## Slide 21: Change Control Process
Impact Assessment
  Impact to Other Systems –Work with both IT and System Owner to evaluate the impact of the proposed change as it relates to other systems
  Documentation to be updated –Identify all of the documents that must be updated or created as a result of making the change (this includes training materials and any other supporting documentation). Determine if a complete revision of a document will be required

## Slide 22: Change Control Process
Impact Assessment
  SOP Impact –Specifically identify all SOPs that must be updated or created as a result of making the change
  Testing – This description must include the types of testing required, as well as documented rationale for the extent of regression testing required, to adequately test the change.
  Training – Description of training required prior to placing the change into production use

## Slide 23: Change Control Process
External Dependencies
  If the impact assessment reflects potential impacts to interfaced systems or components external to the governing change request, notification must be provided and action plan documented. This may trigger an external change request dependency if the change is approved
  Examples:
    Infrastructure Change
    Change triggered by a dependent system

## Slide 24: Change Control Process
Various Test Strategies
  Isolated Change (no impact on other area of system) – may be able to perform a single test of the function being changed
  If Change impacts other areas – may require multiple test and possibly a full system regression test based on the criticality of the system in order to verify that the change did not impact other areas
  If Change impacts the input coming from another system or the output going to another system, interfaces between the systems may need to be tested

## Slide 25: Change Control Process
Change Control Review
  Team reviews the form and ensures it is accurate
  The Impact assessments must be challenged to ensure all of the dependencies are identified prior to approval
  The form is then printed and circulated for signature
  Team will evaluate the Change Request and determine whether to Approve or Reject the change

## Slide 26: Change Control Process
Change Control Review
  Record the decision on the Change Request along with any comments the team may have
  The Team will document their approval or rejection by signing and dating the appropriate space in the Change Request
  Update the Change Control Log

## Slide 27: Change Control Process
Change Control Log
  Typically either one Change Control Log per system, or per department (may be automated application)
  Typically a Change Control Administrator manages and enters data into the CC Log
  The log should be updated when change is approved for development, when it is approved for implementation and when it is closed

## Slide 28: Change Control Process
Change Approval for Production Deployment
  Review the impact assessment to ensure all evidence of the change, including list of configuration items and test results, has been obtained
  If Change Control has been approved by team, begin initiation of change (may require scheduling, resourcing, bringing systems down, etc.) – DO NOT initiate change until all required parties are aware and ready
  Implement Change and generate data as required

## Slide 29: Change Control Process
Change Closure
  Once the Change has been implemented or rejected and all supporting information has been included, the change may be closed
  Both the Originator and, if applicable, the Change Control Administrator sign and date the Change Request form
  Circulate Change Request form for final approval signatures as required

## Slide 30: Change Control Process
Change Closure
  If denied for any reason, make appropriate updates
  Update the Change Control Log
  Deliver and store the completed form and all supporting documentation as required by procedures

## Slide 31: Change Control - Data
Close to an Normal Change
Does not have the promotion path that a system change has
Most likely will not trigger a document change

## Slide 32: Emergency Change Control
Emergency Change Control is:
  A change that is required due to unplanned or unanticipated events that occur under circumstance that do not allow following the regular routing and approval process.

## Slide 33: Emergency Change Control - Process
Emergency Change Process Requirements
  Approvals
    At minimum, typically must be System Owner
    Agreement may be verbal, via email…
Must include justification for the emergency
Must have testing evidence
Must update impacted documentation and obtain required approvals within defined number of days (per SOP) post emergency change implementation

## Slide 34: Emergency Change Control - Approval
Post approval of the Change
The intent of Post approval is not a retrospective form completion activity
It is required to ensure change has been impacted properly and communicated to ensure all impacted parties are informed

## Slide 35: Common Problems with Change Controls
Inadequate support documentation
Failure to confirm the change has been implemented as approved
Failure to document that the change achieved the intended purpose
Failure to communicate the change

## Slide 36: Common Problems with Change Controls
Why?
  Most unauthorized changes are made with good intentions
  The change control process is cumbersome and employees work out ‘work arounds’ or short cuts
  Too many changes control procedures
  Unclear which SOP applies
  Contradictions and gaps

## Slide 37: Best Practices
One or more written procedures must address the process for making all changes
Capture all changes and provide document trail
Instill concept that all changes must be approved before implementation
Create formal, standard, systematic process for review
Provide change control awareness to all employees
Provide notification of the changes to all effected users
Monitor and ensure completion of follow-up activities such as documentation revision, training and stability.

## Slide 38: Case Study 1
Case Study 1
Proposed Change: Change to the analytical method to change the potency acceptance criteria from 98-102% to 95-105%
Does this Require a Change Control?
What questions or challenges would be necessary?
Who are required to sign?
Notes: Does this Require a Change Control?
YES (Changing a potency specification)
What questions or challenges would be necessary?
Why are the specifications limit increasing and not going smaller?
Does the effect the filing of the drug?
What Validation to ensure the impact to the product/system?
What is the Risk of the change?
Who are required to sign?
- QA, Technical Unit, System Owner

## Slide 39: Case Study 2
Case Study 2
Proposed Change: Update the Stability Label to include the batch number reference
Does this Require a Change Control?
What questions or challenges would be necessary?
Who are required to sign?
Notes: Does this Require a Change Control?
- YES (Updating the label with an additional field)
What questions or challenges would be necessary?
Is there a change in the process?
What Validation to ensure the impact to the product?
What is the Risk of the change
Who are required to sign?
- QA, Validation, QC/Analytical, Regulatory

## Slide 40
Questions?
COVEX, LLC